## Slide 1: Secure and Scalable File Server Migration
With Ethical Oversight and Automation
J Nuttall – Lead Engineer| Internship Final Presentation

## Slide 2: Project Overview
Original Goal:
Consolidate user and public drive data into a centralized server for better performance and scalability.
Enhanced Scope:
Addressed complex technical challenges and embedded ethical standards to ensure secure, transparent, and efficient migration.

## Slide 3: Key Accomplishments
Migrated 7,000+ user data profiles from DC-3 and DC-4 to fs-01
Consolidated 40 public drives from apps-01 and apps-02
Automated migration using PowerShell and Python
Updated GPOs across 40 OUs
Validated data integrity with automated checks
Minimized downtime and improved compliance

## Slide 4: Complex Challenges Addressed
Data Integrity: Ensured through validation checkpoints in scripts
Privilege Management: Used Just-in-Time access controls
Policy Drift: Solved with GPO automation and logging
Downtime Risk: Mitigated via staged rollouts and scheduling

## Slide 5: Ethical Considerations
Data Privacy: Migration tools respected locked files and user sessions
Authorization: Only approved admins had access; activity logged
Transparency: Users notified of changes; process documented
Accountability: Followed Acceptable Use Policy and conducted ethical reviews

## Slide 6: Enhanced Tools & Techniques
PowerShell + Python scripting for automation
GPO templating and auditing
Real-time server monitoring (Grafana + WMI)
Documented processes, SOPs, and post-training sessions

## Slide 7: Enhanced Tools & Techniques
PowerShell Script Example:

## Slide 8: Enhanced Tools & Techniques
Python Script Example:

## Slide 9: Reflection on Coursework Integration
Scripting Modules: Strengthened logic and structure
Systems Admin Labs: Applied best practices from lab scenarios
IT Ethics Lessons: Shaped the handling of user data and permissions
Project Planning Skills: Used Gantt charts and tracked milestones

## Slide 10: Final Recommendations
1. Implement ongoing access auditing tools
01
2. Review admin privileges quarterly
02
3. Continue training staff on new procedures
03
4. Simulate disaster recovery annually
04

## Slide 11: Professional Growth & Next Steps
Growth:
  Mastered scripting and server automation
  Led a complex infrastructure migration
Next Goals:
  Earn Bachelor’s and Systems Admin Certifications
  Continue leading secure infrastructure projects

## Slide 12: Thank You
Questions or Comments?
“Efficiency without ethics is a liability.”